## Slide 1
Presenter:
Creation Date: 11 Mar 2014
KICK-OFF MEETING
AB-SD MOCK PROJECT

## Slide 2: Content
Project overview
Organization
Quality Management
Risk & Mitigation Action
Rules
Objective
Communication
Schedule
Scope

## Slide 3: PROJECT OVERVIEW
  Project Name: AB-SD-NET Mock 1
  Customer: FWA.CTC.TRN
  Description:
  Project duration: 12 days
  Estimated effort : 60 man.day
  Billable effort : 60 man.day
  Calendar effort: 60 man.day
  Effort usage: 60 man.day

## Slide 4: Scope
Iteration 1 - Common, Programme, Geography1
Iteration 2 - Organization Maintenance
Iteration 3 - Services, Geography2
Iteration 4 - Premises

## Slide 5: Objectives
Challenge team:
  Make and keep plan
  Increasing knowledge of English to help communication
  Increasing knowledge of Working in Fsoft Project
  Further develop problem solving skills

## Slide 6: Schedule

## Slide 7: Organization
DEVELOPER
QA
PM
PTL
DEVELOPER
DEVELOPER
DEVELOPER
DEVELOPER
Tester

## Slide 8: Quality management
Metric name | Unit | Target |  |  | Note
 |  | LCL | Average | UCL | 
Customer Satisfaction | Point | 83 | 88 | 93 | 
Leakage | % | 0 | 0.4 | 0.7 | Specific metrics
Effort Efficiency | % | 65 | 70 | 75 | 
Correction Cost | % | 8 | 9 | 10 | 
Timeliness | % | 98 | 99 | 100 | 
Acceptance rate | % | 85 | 90 | 98 | Specific metrics
Correction Cost after final check | % | 1 | 1.5 | 2 | Specific metrics

## Slide 9: Risks & Mitigation Action
No. | Risk | Description | Mitigation Action | Contingency Plan | Trigger s
1 | Communication | Knowledge of English is not good | Self study and practice when conducting conf meeting with customer | KhoiNT will support the same as comtor | Information from customer is not understood clearlyby team
2 | Resource | Has no resource to backup | Seek mechanical candidate for reserve purpose | OT | When customer increase working size
3 |  |  |  |  | 
4 |  |  |  |  | 
5 |  |  |  |  | 
6 |  |  |  |  | 
7 |  |  |  |  | 

## Slide 10: Rules
All of 2D drawings have to be stored by owner (includes all defects detected by checker)
Checking for the migration products:
  First check : must be done by the owner by using checklist
  Final check: must be done by PTL

## Slide 11: Communication activities
Communication Type | Information | Method/Tool | When | Time | Participants
Scrum meeting | Daily task, issue, risk, progress, solution.. | Face to face | Every day | 9:00 -9:30 | All
Technical meeting | Solution discussion | Office communicator/skype | Daily | 14:00-15h:00 | Customer TL/DEV
TimeSheet | - | Excel file | Daily | 5g-5g30 | Dev
Reort | - | Email | Daily | 5g-5g30 | Dev
DMS | - | Excel file | - | - | Dev
File Server |  |  |  |  | 
SVN |  |  |  |  |